MEETING MINUTES						       GROUP  3

Week 1								2 February 2022

Participants:

- Santhosh Bharathi

- Maithreyan

- Saurav

- Tejaswi V

- Viswabharathi

Meeting Agenda:

- Prepare the Abstract.

- Come up with the required modules.

- Sort out the requirements.

- Write down epics and user stories.

- Come up with tasks for each user story.

Actions to be completed:

| Action | Person |
| --- | --- |
| User stories for the epic ‘User Authentication and Validation’ | Velaga Tejaswi |
| Tasks for every user story in ‘User Authentication and Validation ‘ | Velaga Tejaswi |
| User stories for the epic ‘Dashboard’ | Velaga Tejaswi |
| Tasks for every user story in ‘User Authentication and Validation ‘ | Velaga Tejaswi |
| User stories for the epic ‘Elective Selection’ | Viswabharathi |
| Tasks for every user story in ‘Elective Selection ‘ | Viswabharathi |
| User stories for the epic ‘Elective Allocation’ | Maithreyan |
| Tasks for every user story in ‘Elective Allocation ‘ | Maithreyan |
| User stories for the epic ‘Change of Elective’ | Saurav |
| Tasks for every user story in ‘Change of Elective ‘ | Saurav |
| User stories for the epic ‘Teacher’s Access | Santhosh Bharathi |
| Tasks for every user story in ‘Teacher’s Access ‘ | Santhosh Bharathi |

Meeting Summary

Prepared the abstract, had a discussion to come up with requirements for different stakeholders. After sorting out the requirements, we came up with five different modules to carry out the requirements. Allocated members to come up with tasks and user stories for different epics.

Week 2								9 February 2022

Participants:

- Santhosh Bharathi

- Maithreyan

- Saurav

- Tejaswi V

- Viswabharathi

Meeting Agenda:

- Come up with tables.

- Come up with the primary keys and foreign keys for the corresponding tables.

- Revisit the requirements, decide what are the reports that should be generated.

- Normalize the tables.

- Decide on the Software for frontend and backend.

Actions to be completed:

| Action | Assignee | Deadline |
| --- | --- | --- |
| Come up with tables. | Velaga Tejaswi Viswabharathi | Feb 16 |
| Come up with the primary keys and foreign keys for the corresponding tables. | Maithreyan Saurav | Feb 16 |
| Decide what are the reports that should be generated. | Santhosh Bharathi | Feb 16 |
| Normalize the tables. | Viswabharathi | Feb 16 |
| Decide on the Software for frontend | Velaga Tejaswi Santhosh Bharathi | Feb 16 |
| Decide software for backend | Maithreyan Saurav | Feb 16 |

Meeting Summary:

Total number of schemas were decided. Frontend and backend teams were assigned to find the suitable software. Tester was assigned to collect information on reports that would be generated. And, finally GitHub project repository was updated with the latest information.

Tracking the tasks assigned in the previous week:

- User stories

MEETING MINUTES						       GROUP  3

Week 3								16 February 2022

Participants:

- E Santhosh Bharathi

- Maithreyan S

- Saurav S

- Tejaswi V

- Viswabharathi K A

Meeting Agenda:

- Revise the wireframe model for forms.

- Verify the tables and fix the database.

- Start with Behaviour model diagrams

- Split the work for Use case diagram, Sequence diagram, Class diagram and activity diagram.

Actions to be completed:

| Action | Person |
| --- | --- |
| Complete Time Sequence diagram | Saurav S |
| Complete Use Case diagram | Tejaswi |
| Complete Activity Diagram | Maithreyan |
| Complete Class Diagram and data flow diagram | Viswabharathi |
| Start coding Login Page | Santhosh Bharathi |

Meeting Summary:

Revisited the tables after normalization. Finetuned the wireframe models that was completed as a part of task assigned in the previous week. Discussed scenarios for Behaviour model diagrams. Assigned different diagrams to team members. Preparing to start coding the webpages.

Tracking the tasks assigned in the previous week:

- Tables after normalization

- Wireframe model

Tables before normalization:

Student Table

| Student ID(PK) | Student name | Year | Semester | Course ID(FK) | Elective ID(FK) | Dept ID(FK) | Email | Username (FK) | Enrolment |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

Faculty Table

| Faculty ID(PK) | Faculty Name | Dept ID(FK) | Elective ID(FK) | Course ID(FK) | Qualifications | Date of Join |
| --- | --- | --- | --- | --- | --- | --- |

Department Table

| Dept ID(PK) | Dept Name | Dept HOD |
| --- | --- | --- |

Elective Table

| Elective ID(PK) | Elective Name | Prerequisite Course ID (FK) | Faculty ID(FK) | Dept ID(FK) | Semester | Credits |
| --- | --- | --- | --- | --- | --- | --- |

Core Course Table

| Course ID(PK) | Course Name | Semester | Dept ID(FK) | Credits |
| --- | --- | --- | --- | --- |

Login Table

| Username (PK) | Password | Microsoft login |
| --- | --- | --- |

Functional Dependencies:

Student ID   Student Name

Student ID  Email

Student ID  Username

{Student ID, Semester}  year

Student ID  Class name

Faculty ID  Faculty name

Faculty ID  Date of join

Faculty ID  Qualification

Dept ID  Dept Name

Dept ID  Dept HOD

Course ID  Course Name

Course ID  Course_table.Credits

Elective ID  Elective Name

Elective ID  Elective_table.Credits

Username  Password

Student ID  Microsoft login

Student ID  Username

Course ID  Semester

Elective ID  Semester

{Student ID, Course ID}  Enrolment

{Student ID, Elective ID}  Enrolment

Tables after normalization (Till 3NF):

| Student’s_ID | Student’s_Name | Year | Semester | Class_Name | Username | Email |
| --- | --- | --- | --- | --- | --- | --- |

| Faculty_ID | Faculty_Name | Faculty_DOJ | Faculty_qualification | Username |
| --- | --- | --- | --- | --- |

| Dept_ID | Dept_HOD | Dept_Name |
| --- | --- | --- |

| Course_ID | Semester | Credits | Course_Name |
| --- | --- | --- | --- |

| Elective_ID | Elective_details_PDF_link | Elective_Name |
| --- | --- | --- |

| Elective_ID | Dept_ID | Semester |
| --- | --- | --- |

| Student’s_ID | Elective_ID | Enrollment |
| --- | --- | --- |

| Student’s_ID | Course_ID | Enrollment |
| --- | --- | --- |

| Faculty_ID | Semester | Course_ID | Elective_ID |
| --- | --- | --- | --- |

| Username | Password | Microsoft_Login |
| --- | --- | --- |

| Student’s_ID | Faculty_ID | Dept_ID |
| --- | --- | --- |

Wireframe model:

MEETING MINUTES						       GROUP  3

Week 4								23 February 2022

Participants:

- E Santhosh Bharathi

- Maithreyan S

- Saurav S

- Tejaswi V

- Viswabharathi K A

Meeting Agenda:

- Discuss about the forms that are required

- Come up with the UI design

- Finalize the product backlog and start the sprint backlog

- Finalize the total number of web pages required for sprint1

- Split the tasks

Actions to be completed:

| Action | Person |
| --- | --- |
| Login Page completion | Santhosh Bharathi |
| Start coding student dashboard page | Viswabharathi |
| Start coding elective selection form | Tejaswi |
| Create tables in database | Maithreyan |
| Register students and populate the database | Saurav |

Meeting Summary:

Discussed about the current progress and future plans for splitting tasks. Finalized the UI designs and the number of pages. Created tables and populated the database.

Tracking the tasks assigned in the previous week:

Use case diagram

Class diagram

Sequence diagram

Activity diagram

State diagram

Dataflow Diagram

Level 1:

Level 2: